Kiwimath

Academic Content Expansion Roadmap

Phased plan: new Grade 1 topics → deeper scaffolding → Grade 2-3 expansion

# Where We Are Today

474 questions across 3 topics, all with visuals and step-down scaffolding:

| Topic | Parents | Step-downs | Total | Coverage |
| --- | --- | --- | --- | --- |
| Counting & Number Sense | 48 | 84 | 132 | Strong |
| Arithmetic (Add/Sub within 20) | 82 | 164 | 246 | Strong |
| Shapes (2D, symmetry, folding) | 32 | 64 | 96 | Good |
| Spatial/Logic | 4 | 4 | 8 | Minimal |
| TOTAL | 166 | 316 | 482 | — |

# What’s Missing from Grade 1

Compared to NCERT (India) and Common Core (US) standards, these Grade 1 topics are not yet covered:

| Missing Topic | Why It Matters | Priority | Est. Questions |
| --- | --- | --- | --- |
| Place Value (tens & ones) | Foundation for all multi-digit math in Grade 2+ | CRITICAL | 40-50 |
| Time (hours, half-hours) | Daily life skill, tested in every curriculum | HIGH | 30-40 |
| Money (coins & notes ₹) | India-specific, practical numeracy | HIGH | 30-40 |
| Measurement (length, weight) | Comparison & units, builds on counting | MEDIUM | 25-35 |
| Data Handling (pictographs) | Reading charts, tally marks, simple graphs | MEDIUM | 20-30 |
| Patterns & Sequences | Only 4 questions exist, needs 30+ | MEDIUM | 25-35 |
| Comparison & Ordering | Greater/less than, before/after, ordering | MEDIUM | 20-30 |
| Fractions (halves & quarters) | Visual introduction, not computation | LOW | 15-20 |

Target: Take Grade 1 from 474 questions to 800+ questions across 10+ topics. This gives enough variety for a child to practice daily for 3-4 months without repetition.

# Expansion Phases

Phase A: Complete Grade 1 Coverage Week 1-2 — Immediate priority

Add the 3 critical missing topics to make Grade 1 curriculum-complete.

## A1. Place Value (tens & ones)

Target: 40-50 questions (parents + step-downs)

Concept IDs: place_value.tens_ones, place_value.compose, place_value.decompose

Subtopics: Identify tens and ones in a number, compose numbers from tens/ones blocks, decompose numbers, expanded form (23 = 20 + 3), compare using place value

Visuals needed: base-10 blocks, place value charts, bundling sticks

Misconceptions: Reverses tens and ones (32 → 2 tens 3 ones), treats each digit independently

## A2. Time (reading clocks)

Target: 30-40 questions

Concept IDs: time.hours, time.half_hours, time.daily_routine

Subtopics: Read o’clock times, read half-past times, match activities to times, sequence daily events, earlier/later comparisons

Visuals needed: analog clock face, digital clock display, daily routine timeline

Misconceptions: Confuses hour and minute hand, reads backward, thinks half-past means :50

## A3. Money (₹ coins & notes)

Target: 30-40 questions

Concept IDs: money.identify, money.count, money.compare

Subtopics: Identify ₹1, ₹2, ₹5, ₹10 coins; count combinations of coins; “Is this enough to buy?”; make change within ₹20

Visuals needed: Indian coin images, note images, shop items with price tags

Misconceptions: Bigger coin = more value, counts coins by number not value

Phase B: Deepen Scaffolding Week 2-3 — Parallel with Phase A

Improve the quality and depth of existing content.

## B1. Add S3 step-downs for tricky misconceptions

Some misconceptions need a 3rd step-down level. Currently we have S1 and S2. For the hardest misconceptions (like confusing addition with subtraction, or reversing digits), add an S3 that uses concrete manipulatives only.

Target: 30-40 S3 files for the most common wrong-answer patterns

Focus areas: Arithmetic carrying errors, place value reversals, clock hand confusion

## B2. Expand misconception banks

Each parent question currently has 2-3 misconceptions. Expand to 4-5 for the core topics (arithmetic, place value) so the adaptive engine can diagnose more precisely.

Target: Add 2 new misconceptions per parent in Arithmetic (82 questions × 2 = ~164 new entries)

## B3. Add more visual variants

For parameterized questions, add alternative visual generators so kids see different representations. For example, addition can show: number line, ten-frame, base-10 blocks, or grouped objects.

Target: 2-3 visual variants per core subtopic

## B4. Expand Patterns & Comparison

Patterns target: 25-35 questions (AB, ABB, ABC, growing patterns)

Comparison target: 20-30 questions (greater/less, ordering 3+ numbers, before/after)

Phase C: Grade 2 Expansion Week 3-5 — After Grade 1 is solid

Build out Grade 2 content, reusing the question schema and visual generators.

| Grade 2 Topic | New Concepts | Est. Questions |
| --- | --- | --- |
| Addition within 100 | 2-digit + 1-digit, 2-digit + 2-digit, regrouping | 50-60 |
| Subtraction within 100 | 2-digit - 1-digit, borrowing/regrouping | 50-60 |
| Multiplication intro | Skip counting, equal groups, arrays, ×2/×5/×10 | 40-50 |
| Place value to 999 | Hundreds, expanded form, compare 3-digit numbers | 30-40 |
| Measurement | cm/m, kg/g, liters, estimating | 30-40 |
| Time | Quarter past/to, 5-minute intervals, duration | 25-35 |
| Money | Making change, multi-item shopping within ₹100 | 25-35 |
| Geometry | 3D shapes, faces/edges/vertices, nets | 25-35 |
| Data | Bar graphs, tables, interpreting data | 20-30 |
| Fractions | Halves, thirds, quarters of shapes and sets | 20-30 |

Grade 2 total: 315-415 new questions

Phase D: Grade 3 Expansion Week 5-8 — Long-term

Grade 3 introduces multiplication fluency, division, and fractions — the big conceptual leaps.

| Grade 3 Topic | New Concepts | Est. Questions |
| --- | --- | --- |
| Multiplication fluency | Times tables 1-10, commutative property, word problems | 60-70 |
| Division | Equal sharing, grouping, division as inverse of × | 50-60 |
| Fractions | Number line fractions, equivalent fractions, comparing | 40-50 |
| Place value to 9999 | Thousands, rounding, estimating | 30-40 |
| Addition/Subtraction 1000 | 3-digit operations, multiple regrouping | 40-50 |
| Measurement | Perimeter, area intro, time duration, weight/capacity | 30-40 |
| Geometry | Angles intro, lines of symmetry, tessellation | 25-35 |
| Data | Pictographs (scale > 1), bar graphs, mode | 20-30 |

Grade 3 total: 295-375 new questions

# Summary Timeline

| Phase | What | Questions | Timeline | Status |
| --- | --- | --- | --- | --- |
| Current | Grade 1 core (Counting, Arithmetic, Shapes) | 474 | Done | ✅ Complete |
| Phase A | Grade 1 gaps (Place Value, Time, Money) | 100-130 | Week 1-2 | 🟡 Next |
| Phase B | Deeper scaffolding + Patterns/Comparison | 100-130 | Week 2-3 | 🟡 Next |
| Phase C | Grade 2 full curriculum | 315-415 | Week 3-5 | ⚪ Planned |
| Phase D | Grade 3 full curriculum | 295-375 | Week 5-8 | ⚪ Planned |
| TOTAL | All grades combined | 1,284-1,524 | 8 weeks | — |

At your cofounder’s current pace (~470 questions in 1 day), Phase A could be done in 1-2 days. The full roadmap (1,500 questions) is achievable in 2-3 weeks of focused work.

# Technical Notes for Content Authors

All the following are already built and ready to use:

Question schema: Use the same JSON format as existing files. See _Schema/ folder for reference.

Visual generators: 51 SVG generators are built. For new topics, tell the tech team what visuals you need and they’ll add generators.

Concept graph: New topics need entries in concept_graph_grade1.json. Tech team handles this.

Concept IDs: Use dot notation: topic.subtopic (e.g., place_value.tens_ones, time.hours)

Step-downs: Every parent question should have S1 and S2 files with progressively simpler scaffolding.

Misconceptions: Name them clearly (e.g., reversed_digits, counts_by_number_not_value). These power the adaptive engine’s diagnosis.

Testing: After adding content, tech team runs the validator and test harness to verify everything loads correctly.

New visuals needed: base-10 blocks, clock faces, Indian coins/notes, bar graphs, number lines with fractions. Share visual briefs and the tech team will build SVG generators.